NOTES TO John D

RS Blair phoned they wanted to change dates, too many people in showroom , so I asked her to call back tomorrow, I am not being lazy just too much on had to go back to Hampshire last night so late home and an early start today , shut the shop at 2.45pm for a quick sandwich re opened 3pm

Pantlin was fine in the end, this is the plan for tomorrow: -

Roy will call you and advise screeds required, please order from Volante and Roy will collect Saturday morning, they shut early so please advise Roy cut off time

He will collect Materials from unit 19 on Monday and be at Pantlin for 11am hopefully

The ply is now not necessary so needs to be deleted or show a minus amount of ply sheets on the requisitions to balance stock

Roy has to make up 30mm in depth, so will be screeding till late on Monday, Mr Pantlin will stay at his in laws over night Monday 18th May 2026  FYI

Roy will finish whatever happens Wednesday evening the 20th May 2026 as customer has his own contractor arriving back on the 21st May 2026

Roy only needs to take 7 packs as the other 13 are for the lounge (currently materials only) When Mr P is ready a price variation needs to be added for over 2k all detailed on our confirmation, so sub floor and labour can be carried out, you may know this already

See you Saturday , at least you can close the shop tomorrow Friday between 1-2pm