Hi Dave, I hope your feeling better and managed to enjoy the rest of your holiday.

Raynes ended last month on 25K with a pretty poor end to the month and this month we are on 14K at present with quite a few estimate out there so fingers crossed along with the time of year we should start picking up. 
Notes from Saturday and in your absence
· R16915 Elling. We were unable to template the stairs on the 25th as planned as there were no banisters in so Alan had nothing to measure back from. We are now templating today (Monday 12th Oct) can you obtain the widths needed to order the stair rods from Alan and also let Mr Elling know they are ordered (his request, not the easiest man to deal with). The other change to this order is that they have changed the carpets for Beds 2 and 3 to Lulworth LW-33 (please order these today, they are on the progressive order book). I have informed Mr Elling of the additional cost of which I have done a v/o for £918.00 as he accepted the extra cost and the fact that the original carpets are now his as the manufacturers will not take them back and we have no interest in selling them as remnants on his behalf. He can either have them collected from our warehouse before we install given that we agree a date and time with him or we can deliver them to site for him at the time of installation (see email correspondence printed attached).
