Fitting Instructions - R16834 – PLEASE READ – RING DG BEFORE GOING TO SITE
Sheridan Construction – 19 Grays Lane, Ashtead, Surrey 
Ring Siobhan when leaving previous job for access – Number on Worksheet  
Alan 

(The labour for fitting the top landing is not on this worksheet as it has been held for payment from Mike Cole’s last visit but will be added and paid to you).
Carpets to take
8.40m x 5m – WASTE TO STAIRS 

Part 6.50m x 5m (Filler and stairs see plan)

Part 8.60m x 5m (Waste cut from centre of first floor landing USE FIRST for stairs)

2.45m x 5m ONLY USE FOR STAIRS IF INSUFICIENT WASTE FROM LAND & 6.50m piece

If not used return to warehouse please
This job has the following items to be completed.

1. Top floor Landing fit on existing prepared areas (waste to stairs)

2. Master bedroom – fit 6mm ramps at bathroom tiles and finish carpets at tiles
3. Garage annex – Fit double nap at junction between bedroom & landing carpet and tile edge at gym door.

4. Template stair runners from ground to top floor. See notes below

Stair Runner instructions
Cut stair runner 900mm wide ready to whip both edges. Fit under nosing on bottom steps and leave riser exposed.

