Paul Crowther R15013 – Fitting Instructions w/c 23rd October
Site Foreman’s name is Zircon and he speaks good English. Please see him when you arrive on site. Please note the following points.
1. Start on the top floor (2nd floor) as many rooms as available on Monday and then work down to the 1st Floor Tuesday/Wednesday.

2. Fit Foamalux underlay to top floor (2nd floor) and 42oz felt to 1st floor.

3. When fitting bedrooms with work tops on supporting legs ask for site Foreman’s assistance so tops do not crack when fitting.

4. One of the bedrooms has a raised floor in the 2 cupboards. Fit the carpet to the cupboards without underlay, fit gripper in front of the raised floor and stretch the carpet up to the cupboard in the main bedroom.
5. Turn and tack the carpet over the top riser (like b/nose cap & band). Stairs to be fitted as stair runner on phase 2.

6. Seam carpets at doorways in master bedroom suite between bedroom/dressing room & wc.
7. IMPORTANT – The door bars are in 2.71m lengths. Some of the doors are only .86m wide and some are .91. You will not get 3 x .91m wide bars from one length so check the door sizes of ALL DOORS BEFORE cutting up the long lengths.
Tony

I am sorry but some of the carpets and the door bars will not be in until Tuesday. If you prep the carpet and fit the carpets you have on Monday/ Tuesday you can fit the last rooms on Wednesday. Sorry they were not all in for Monday.

Any problems that you can not sort on site with the foreman please ring me on my mobile 07860 291565.

Thanks

DG
