Minutes of Meeting of Riverside Road Estate Management Group

Held at Malcolm Ryan Studios, Riverside Road on 9th October 2002
Present:




Absent:


Maresh Rowal

Essential Sales

Peter Swartz

Bramfield Garage

Saro Ribaudo

Il Mulino

Nigel Holman

Holman Industries

Keith Stringer

M&S Supplies

Grayham Moon

Nicol & Moon

Malcolm Ryan

Malcolm Ryan Studios
Graham Marsden
Alcidon

David Guyan

Mr Carpet

Bruce Maskold

Maskold

also:
Duncan Hamilton of Duncan Hamilton Ice


Ian Andrews of Soloman

Communications with the Companies on the Estate

Each member of the management group would act as a "road rep" for their local area. 

ACTION: ALL

The map was marked up to ensure no company was omitted.  Map to be circulated to each member of management group. 






ACTION   ?
A database is to be established, based on IA Excel sheet.

           ACTION: DAVID

and information perfected / completed by relevant road reps

  
  ACTION: ALL
David will assume responsibility for communicating with the companies on the estate.  He will start by sending them a summary of the minutes of the inaugural meeting; together with a simple questionnaire to establish their interest; and a request for a small sum (£200) to get the ball rolling.        







           ACTION: DAVID
The 2 companies not yet involved in this initiative need to be made aware of the situation.

Keith will ask Barry Meach to talk to Cappagh



            ACTION: KEITH
Malcolm Ryan will talk to Car Auctions




    ACTION: MALCOLM
Management Company

The status of the old management company will be investigated and if necessary, a new company formed.  A bank account will be opened


       ACTION: MARESH
Projects

1. Barrier
Estimates will be obtained for various forms of barrier and entry control (from electronic to man & dog).  







  ACTION: KEITH & MALCOLM
Ian Andrews can give leads to local companies and those used by other estates.     ACTION: IAN
It is intended that a decision be made at the next meeting to enable a grant application to be filed (must be built and paid for by March 03 or it will be lost).  Therefore details need to be circulated before the next meeting.   




  ACTION: KEITH & MALCOLM
2. Estate Nuisance (incl Cappagh)

Graham will be asked to act as our link with Wandsworth Council.  
            ACTION: KEITH
3. Roads

Ian reported that the Council will take a little longer to report on road ownership, therefore the subject was held over until the report was in.

Next Meeting

3pm Wed 20th November at Malcolm Ryans.    David to issue reminders.
           ACTION: DAVID
