Minutes of Meeting of Garratt Business Park Management Group

Held at Malcolm Ryan Studios, Riverside Road on 9th March 2004
Present:




Absent:


Mahesh Rawal*
Essential Sales

Grayham Moon*
Nicol & Moon

Malcolm Ryan*
Malcolm Ryan Studios
Peter Schwartz*
Bramfield Garage

Barry Meach

Tight Fit Flooring
Paul Campbell
Cappagh

David Guyan*

Mr Carpet

Nigel Holman 

Holman Industries

Graham Marsden
Alcidon

Steve O’Neil

Il Mulino for Saro Ribaudo


Keith Stringer*

M&S Supplies




also:
Ian Andrews of Soloman

1. Progress Reports

The barrier  - Will be installed before the end of March on a temporary electrical supply for testing.

Lighting – No date for the 1st phase of lighting has yet been agreed and the council will be contacted by David Guyan for the latest information on the lighting & for approval of the letters giving permission by owners & tenants for installation of the lights & cables.

Signage – An email sent by Nigel Holman reported that the first sign in St Martins way will be installed by the end of March and confirmation of this has been requested from John Stone.

Grant for Barrier – Ian Andrews confirmed that on receipt of a photo of the installed barrier the cheque for the 50% grant will be released and it is expected to be received within 2 weeks of receipt of the photo.

2. Council Agreement for maintenance of lighting

The agreement between GBPML and Wandsworth council was discussed and their request for a bond to cover maintenance was accepted but the finer points of the agreement are to be checked with a solicitor before signing.

3. Estate Management

Tom Berglund who owns 2 or 3 units on the estates has offered a contribution of £10K towards the estate improvements. His offer is conditional on the estate being professionally managed. Tom also owns Wilmotts managing agents and has offered his company’s services. If he has full co-operation from the management committee in some of the on site works he feels the cost to the estate should be approximately £k PA.

The committee feels this offer should be pursued with Wilmotts and if they will agree to a fixed cost for the 1st 2 years then they should be asked to act. David Guyan is to discuss this matter further with Tom to report back to the committee.

4. Regular Contributions to the management fund

It was agreed that a general meeting for the whole estate should be called in early April to get the agreement of all units of a monthly contribution by standing order. A suggestion of £20 per month per unit is a good starting point. The date for the meeting is to be decided after we have had confirmation from Wandsworth council on the date of the installation of the first signage.

5. Wimbledon Football Stadium Development

Barry Meech is to look on Merton Council’s website to log our concerns regarding disruption to the traffic in Plough Lane during the development. Lorries waiting to unload in Plough Lane would cause long delays in and out of the industrial estate as proved during the bridge re-construction last year.

6. Next Committee Meeting

No date has yet been set for the next meeting.

