3 First Floor Classrooms (inc. WC / Changing Area in rear classroom)

Supply Moduleo Transform Click vinyl tiles, Colour: Blackjack Oak 22229 
(Same colour as Ground Floor) (Tile Size: 191mm x 1316mm x 4.5mm)

Supply & fit Xtrafloor Flex Pro 1.8mm Commercial grade underlay beneath,

Supply labour to install tiles & underlay over top of existing laminate floors during spring half Term (12th – 16th February),

Areas to be clear of furniture, toys, books etc. to facilitate the installation programme,

Please Note

During the installation we will require your maintenance staff to carry out the following works to facilitate the installation programme as & when required:-

· Clear areas of furniture, toys, books etc to provide clear areas to lay the flooring

· Remove toilet pans & dividing partition from WC’s prior to flooring being laid & re-instate afterwards 

· Trim any doors that have insufficient clearance for the new vinyl tiles & underlay (approx 6.5mm combined thickness).

· Remove radiator covers where present & re-instate afterwards

· Make good paintwork as necessary where beading removed

· Apply Felt pads (purchased separately) to all furniture, chairs etc to protect flooring from scratching

Fitting Dates
Monday 12th – Friday 16th February 2018

£3,072.25 Deposit paid by VISA on 24/01/18 with thanks,
£3,072.25 Balance payment due 48 hours before 1st day of installation or 1 month after order placed if the installation is delayed at the customer’s request.
