Entrance hall, large ground floor through reception room, 4 x 1st floor bedrooms, 2 x top floor bedrooms & 

entire stairs and landings from ground floor to top floor inclusive
To supply Tudor Twist Regal (50oz), 80% Wool / 20% Synthetic carpeting, 5 metre wide, Colour: TT516 Stone Wash 

Tredaire Premier ‘Dreamwalk’, 11mm PU foam underlay & Paperfelt to be laid beneath throughout,

Fitting to same by gripperods installation (re-using existing gripperods where present and supplying new as required)

Secure gripperods to solid floors in rear section of GF reception, using epoxy adhesive as necessary,

Supply & fit Premium Polished Aluminium doorbars at Living Room double doors and all bedroom & bath doorways,

Supply & fit Premier Chrome Lip trims & 12mm Easyshims at junctions with LVT step in entrance hall & kitchen tiles,

Seam carpet to hall recess & rear of top floor right hand bed to save wastage (Seam at opposite end to window)
Move furniture as necessary (customer to clear all small items & personal belongings beforehand),

All stairs to be fitted full width,

Uplift & dispose of existing carpets & underlay to 1st floor beds, lands & lower stairs
Installation dates :-

Phase 1 – Wednesday 9th August 2023 = GF Reception room & entrance hall
Phase 2 – Friday 11th August 2023 = Stairs / landings, 4 First floor bedrooms & Top Floor R/H bedroom

Phase 3 – Wednesday 23rd August 2023 = Top floor L/H Bedroom (plus any stairs that aren’t fitted during Phase 2)

£5,498.50 Deposit received by Mastercard on 27/07/23
£6,324.00 Balance due 48 hours before 1st day of installation (or after 1 month if fitting is delayed at customers request)
